## Slide 1: Chapter 2: Organizations, Constraints & Projects
Software Development project management - sdpm (Undergraduate)

## Slide 2: Types of organization
Functional Organization
  Full authority to Functional Managers (department head)
  Project managers don’t have the authority to make major decisions on projects
  The teams working on the project don’t reply directly to the PM
  The teams are in departments, and the PM needs to “borrow” them for the project
  PMs don’t set the budget
  PM need to clear major decisions with department managers
  PMs spend half their time doing admin tasks
    All of the project work typically happens within a particular department, and that department’s manager is completely in charge of everything
  PM are assistants to FM in getting the work done

## Slide 3: Types of organization
Matrix Organization
  Weak Matrix
  PMs have some authority but they aren’t in charge of the resources on a project.
  Major decisions still need to be made with the FM’s cooperation or approval.
  Project expeditors can work in weak matrix organizations.
  Project coordinators are like expeditors, except that coordinators typically report to higher-level managers and have some decision-making ability. Expeditors have no authority at all

## Slide 4: Types of organization
Matrix Organization
  Balanced Matrix
  Shared authority between PM and FM.
  PMs run their people-management decisions by the FM, but the FM runs his project decisions by the PM, too.
  Peoples who work in a balanced matrix organization report to a PM & FM equally

## Slide 5: Types of organization
Matrix Organization
  Strong Matrix
    PM have more authority than FM, but the team still reports to both managers.
    The team might be judged based on performance on their projects, as well as on their functional expertise.
    In a strong matrix, delivery of the project is most important.

## Slide 6: Types of organization
Projectized Organization
  Full authority to PM.
  Teams are organized around projects.
      PM choose the team members, and release them when the project is over.
      Contractor/consulting company are usually organized like this.
  The team reports to the PM.
  PM estimate and track budget and schedule.
  PM is responsible for the success or failure of their project.

## Slide 7: Coordinator vs. expeditor
Difference between project coordinator and a project expeditor
  PE keeps track of status but has no decision-making authority on a project at all.
  PC has similar duties, but does get to make some of the minor decisions on the project without having to run them by the functional manager.
  PC reports to higher authority
  PE are more like assistants to FM
  Both of them exists is Weak-Matrix Organizations

## Slide 8: Teams: Functional vs. Projectized
Difference between the way teams are run in Functional and Projectized organizations
  In Functional Organization, the team is made up of people who already report to the Admin Manager, so nobody questions his authority.
  In Projectized Organization, the team is organized around a project and not around a job function.

## Slide 9: Operational Work vs. Project
Operational Work
On going / Day to day work
Has no beginning or end
Keeps the business running
Maintains the product
Maintains the core work for projects
Represents all the work the business does
Project
Temporary
Has an expiration date
Helps to expand the business
Builds new products
Changes the way of business

## Slide 10: stakeholders
A stakeholder is anyone who is affected either positively or negatively by the cost, time, scope, resources, quality, or risks of your project.
Anyone who will be affected by the outcome of the project is a stakeholder.
    Sponsor
    Development Team
    Management Team
PM should find all of the stakeholders & keep them updated about the progress of the project.
    Makes sure that expectations are met

## Slide 11: stakeholders
Negative Stakeholder
Who thinks the project might bring negative consequences
How to work with them?
      Manage their expectations
      Motivate all stakeholders
Stakeholder Identification
  Figure out the stakeholders
  Stakeholder Register
        Goals
        Expectations

## Slide 12: Managing project constraints
Time: projects will need to get done on schedule
Cost: project will always have to stay within a budget
Scope: need to manage the scope of work for the project
Resources: have to have the people & materials to get the work done
Quality: product should do what it is supposed to do
Risk: unexpected obstacles can ruin the project

## Slide 13: Managing project constraints
If all six constraints are not managed at the same time, risk managing in favor of just one constraint increases
  Late / Over budget / Unacceptable to customers (quality) / etc.
Any time the project changes, the manager will need to know how that change affects all of the constraints

## Slide 14: Managing project constraints
Scenarios | Constraint affected | Remark
The project was running late, so the PM decided to release it on time even though it was missing some of its features. | SCOPE | The PM stuck to the original budget & schedule, but released a product that wasn’t complete.
The company didn’t have enough money to invest in the project, so they had to draft people from other dept. to work part time to get the job done. | RESOURCES | Resources are people or materials that you need for your project, and when you cut corners you end up straining (force for unusual effort) them.
The team wanted to add more testers to find defects, but the PM overruled them. | QUALITY | Tests and defects are part of quality.

## Slide 15: Managing project constraints
Scenarios | Constraint affected | Remark
About halfway through the project the PM realized that the money was running out faster than expected. The PM tried to move up the deadline | TIME | There are lot of ways to change the schedule but sometimes there simply isn’t enough time
A construction PM assumed that the weather would cooperate with the plans to complete the job, but thunderstorms have derailed the project | RISK | Assumptions
The PM didn’t take software license fees into account which later increased the budget | COST | PM should always look into the matter

## Slide 16: triple constraints
When the scope of a project is changed, time and cost are also affected.
  The same is true when changes are made to cost or time.
Change on one area will have impact on the other two areas.
Time
Cost
Scope

## Slide 17: references
Bob Hughes and Mike Cotterel (1999). Software Project Management (Second Edition).